CruelRenderer Development report
Yiwen Xue, Mar 26

---
Contents
Code Style
Currently Progress
Later work
Game Dev

---
Code Style
- clang-format
- clang-tidy

---
Currently Progress
- Vulkan API wrap
- Renderer API
- Scene Graph

---
Vulkan API wrap
Instance : Good enough.
PhysicalDevice: Good.
LogicalDevice: Good.
Window: platform bug --> Wayland bug
SwapChain: Need Image and ImageView
FrameBuffer: Good.

---
Vulkan API wrap
- PipeLine: PipeLine State --> Push Constant
- PipeLineLayout: ShaderVariant --> Need Information about Shader's requirements.
- ShaderModule: ShaderVariant --> Need to tell the PipeLineLayout what data is needed.
- Queue: Queue Status --> Add some mutex or fence support.
- CommandBufffer: Not Finished --> Need a Bind template
  …

---
Render API
- RenderContext – Ready
- RenderSession – Ready
- RenderTask – Not Finished
- Resource Cache – Todo

---
Scene Graph
- Scene – Not Finished
- Node & Entity – Not Finished
- Component
  - Light – Not Finished
  - Camera – Not Finished
  - Material – Not Finished
  - Mesh – Not Finished
  - Texture – Not Finished
  - Script – Todo
  - ...

---
Later Works
- Todos – 1 mon
- Gui Layer
- Vulkan Debug Marker
- Timer
- Profile & benchmark

---
Thanks